PROJECT IMPLEMENTATION ROADMAP

NAGIPGS

Technology Stack, Database Design & Phase-by-Phase Build Plan

A complete starting reference for the development team

Single-database architecture: PostgreSQL + PostGIS + pgvector

Version 1.0  |  31 July 2026

# 1. Purpose of This Document

This document gives the development team everything needed to start building NAGIPGS: the recommended technology stack, the single-database design, a phase-by-phase build plan with realistic durations, and a full checklist of requirements — technical, infrastructural, and human — needed to take the project from an empty repository to a working pilot deployment.

# 2. Recommended Technology Stack

One consolidated database (PostgreSQL) and a small, consistent set of languages per layer — this keeps the codebase maintainable for a small-to-medium team rather than requiring specialists in ten different systems.

Figure 1 — Full technology stack, from citizen-facing apps down to the single database.

## 2.1 Languages & Frameworks by Layer

| Layer | Language / Framework | Purpose |
| --- | --- | --- |
| Web Portal (Citizen + Officer) | TypeScript + React.js | Responsive web app for complaint submission and the officer dashboard |
| Mobile App | TypeScript + React Native | iOS/Android app so citizens can report from anywhere, with camera/mic/GPS access |
| Core Backend API | TypeScript + Node.js (NestJS or Express) | Handles complaints, users, notifications, hierarchy/routing logic |
| AI / Intelligence Services | Python (FastAPI) | NLP, classification, entity extraction, proof verification, news analysis — run as separate microservices |
| Database | SQL (PostgreSQL) | All structured data, geolocation, and AI embeddings in one place |
| DevOps / Infrastructure | YAML (Docker Compose), Bash | Containerization, environment configuration, deployment scripts |

## 2.2 Why Two Backend Languages (Node.js + Python)

A single backend language would be simpler, but Python's AI/ML ecosystem (spaCy, HuggingFace Transformers, OpenCV, scikit-learn) is significantly ahead of Node.js's for this project's core AI requirements. The recommended split:

- Node.js (TypeScript) — the main application API: complaints, users, notifications, dashboards. Fast, widely used, easy to hire for.

- Python (FastAPI) — a separate internal AI service that the Node.js API calls over HTTP for classification, location extraction, and proof verification.

- If the team strongly prefers one language, Python alone (Django/FastAPI for everything) is a workable single-language alternative — slightly slower to build the citizen-facing apps, but avoids maintaining two backend codebases.

# 3. Database Design — Single PostgreSQL Instance

As agreed, the project uses one consolidated database: PostgreSQL, extended with PostGIS (geospatial data) and pgvector (AI similarity search). This avoids operating multiple database systems while still covering every requirement in the project.

Figure 2 — Core schema. Every table lives in the same PostgreSQL instance; PostGIS and pgvector are extensions, not separate servers.

## 3.1 Core Tables

| Table | Purpose |
| --- | --- |
| users | Citizens, officers, and admins — one table with a role column and a trust_score for citizens |
| complaints | The core record: text, category, status, PostGIS location point, pgvector embedding for duplicate detection |
| evidence | Photos/video/voice/document references (file stored in object storage; only the URL and proof_score live here) |
| admin_hierarchy | Self-referencing table for State → District → Mandal → Ward, each with a PostGIS boundary |
| departments | Configurable department list (Roads, Water, Police, Health, etc.) |
| officers | Links a user to a department and a hierarchy node — this is what routing resolves to |
| news_issues | Issues extracted from monitored news sources, optionally linked to an auto-generated complaint |
| complaint_status_log | Full audit trail of every status change, for traceability |
| duplicate_links | Pairs of complaints flagged as likely duplicates, with a similarity score |
| escalations | SLA-breach records and who a complaint was escalated to |

## 3.2 Required PostgreSQL Extensions

| Extension | Enables |
| --- | --- |
| postgis | Storing location as real geographic points/boundaries; distance and “nearest officer” queries |
| pgvector | Storing AI-generated embeddings and running similarity search for duplicate-complaint detection |
| pg_trgm (built-in contrib) | Fuzzy text matching, useful for searching place names and departments with typos |

# 4. Phase-by-Phase Build Plan

Thirteen phases, roughly ordered by dependency. Phases 4–9 can run partly in parallel across sub-teams once the database schema (Phase 2) and auth (Phase 3) are stable.

Figure 3 — Suggested phase sequence with estimated duration for a small team.

## 4.1 Phase Details

| Phase | Key Deliverables | Primary Tech |
| --- | --- | --- |
| 0. Planning & Requirements | Finalized user stories, department/officer master data, data-privacy & compliance review | Documentation, stakeholder interviews |
| 1. Environment & Infra Setup | Git repo structure, Docker Compose with PostgreSQL, base CI/CD pipeline | Docker, GitHub Actions |
| 2. Database Schema Design | All core tables created with migrations; PostGIS & pgvector enabled | PostgreSQL, SQL migration tool (e.g. Prisma or Alembic) |
| 3. Auth & User Management | OTP login, JWT sessions, citizen/officer/admin roles, role-based access control | Node.js, JWT, SMS gateway |
| 4. Citizen Complaint Module | Submit complaint with photo/video/voice/text, track status, web + mobile | React, React Native, Node.js API |
| 5. AI Core — NLP & Classification | Category detection, location/entity extraction, multilingual support, summarization | Python, FastAPI, spaCy/Transformers |
| 6. Hierarchy & Routing Engine | Resolve complaint location to State/District/Mandal/Ward and the responsible officer | PostGIS, Node.js |
| 7. Proof Verification Module | Metadata checks, reverse-image lookup, AI-content detection, Proof Confidence Score | Python, OpenCV, pgvector |
| 8. Officer Dashboard & Notifications | Complaint queue, SLA tracking, push/SMS/email alerts | React, Firebase Cloud Messaging, SendGrid |
| 9. News Intelligence Module | Crawl trusted sources, extract public issues, auto-generate & route complaints | Python, Scrapy/BeautifulSoup, NLP |
| 10. Analytics & Reporting | Dashboards: complaints by state/district, workload, resolution time, heat maps | SQL aggregation, charting library (Recharts/Chart.js) |
| 11. Testing & Security Review | QA test suite, load testing, penetration testing, accessibility check | Jest/Pytest, OWASP ZAP, k6 |
| 12. Deployment & Launch | Production rollout in a pilot district, monitoring & alerting configured | Docker, cloud hosting, Grafana/Prometheus |

# 5. Full Requirements Checklist

## 5.1 Functional Requirements

- Citizens can register, log in, and submit complaints with photo/video/voice/text evidence

- System auto-detects category, location, and priority from complaint text

- System resolves the correct department and officer through the administrative hierarchy

- System scores submitted evidence and flags low-confidence complaints for review

- Officers receive notifications and can update complaint status through a dashboard

- Citizens receive status notifications and can rate the resolution

- System monitors trusted news sources and auto-generates complaints for detected public issues

- Admins can configure departments, officers, and escalation rules

- Search and analytics available by state, district, department, officer, category, date, and status

## 5.2 Non-Functional Requirements

- Scalability: architecture must support nationwide usage without redesign (proper indexing, pagination, async processing)

- Security: encrypted data in transit (HTTPS) and at rest; role-based access control; audit logging

- Availability: target uptime suitable for a public government service (e.g. 99.5%+)

- Multilingual support: at minimum, major regional languages relevant to the pilot state(s)

- Accessibility: web and mobile apps usable by people with basic digital literacy and assistive technology

- Data privacy: compliance with applicable Indian data protection regulations for citizen and government data

## 5.3 Infrastructure & Third-Party Services

| Category | Requirement |
| --- | --- |
| Hosting | Cloud VM or managed Kubernetes (AWS / Azure / GCP / NIC cloud for government workloads) |
| Database hosting | Managed PostgreSQL (e.g. AWS RDS) or self-hosted with backups and replication |
| Object storage | AWS S3 or self-hosted MinIO, with a CDN for media delivery |
| SMS / OTP gateway | MSG91, Twilio, or a government-approved SMS provider |
| Push notifications | Firebase Cloud Messaging (free tier sufficient to start) |
| Email delivery | SendGrid, Amazon SES, or equivalent transactional email service |
| Domain & SSL | Registered domain + TLS certificate (Let's Encrypt is free and sufficient) |
| Monitoring & logging | Grafana + Prometheus, or a managed equivalent (Datadog, New Relic) |
| Version control & CI/CD | GitHub or GitLab, with GitHub Actions / GitLab CI for automated testing and deployment |
| Map/geocoding data | Open-source India administrative boundary data (e.g. from data.gov.in) + a geocoding API for address lookup |

## 5.4 Suggested Team Roles

| Role | Responsibility |
| --- | --- |
| Project Lead / Product Owner | Requirements, stakeholder coordination, prioritization across phases |
| Backend Developer(s) — Node.js | Core API, hierarchy/routing engine, notifications, dashboard endpoints |
| AI/ML Engineer — Python | NLP classification, proof verification models, news analysis |
| Frontend Developer(s) — React | Citizen web portal, officer dashboard |
| Mobile Developer — React Native | Citizen mobile app |
| Database Administrator | Schema design, indexing, PostGIS/pgvector configuration, backups |
| DevOps Engineer | Docker, CI/CD, hosting, monitoring, security hardening |
| QA Engineer | Test plans, automated testing, load and security testing |
| UX Designer | Citizen-facing and officer-facing interface design, accessibility |

# 6. Suggested Repository Structure

A monorepo keeps related services easy to coordinate during early development; it can be split into separate repositories later if team size grows.

| Path | Contents |
| --- | --- |
| /apps/web | React.js citizen portal + officer dashboard |
| /apps/mobile | React Native citizen app |
| /services/api | Node.js (NestJS) core backend API |
| /services/ai | Python (FastAPI) AI/NLP/proof-verification microservice |
| /services/news-crawler | Python news monitoring and extraction service |
| /database/migrations | SQL migration files for schema changes |
| /infra | Docker Compose files, deployment scripts, CI/CD configuration |
| /docs | Architecture documents, API specs, onboarding guides |

# 7. Getting Started — Phase 0 Checklist

Before any code is written, these should be finalized:

- Confirm the pilot scope (which state/district to launch in first)

- Collect and digitize the department and officer master data for the pilot area

- Confirm data-privacy and compliance requirements with the relevant government body

- Set up the Git repository with the folder structure above

- Provision a development PostgreSQL instance with PostGIS and pgvector enabled

- Set up a basic CI/CD pipeline (lint + test on every commit)

- Confirm hosting provider and register the domain

Once these are in place, Phase 1 (Environment & Infra Setup) can begin immediately, followed by the database schema in Phase 2.